Final Release

|  |  |
| --- | --- |
| Sprints | Global Task |
| 2.5 – 9.5 | Adding the White/Blacklist to our Bot – for all Functions. Getting started with the Minigames(simple ones like Coin Toss, Rock Paper Scissor, ... against the Bot) |
| 9.5 – 16.5 | Working on further Minigames. Adding a Function to the already implemented Minigames to challenge other Users |
| 16.5 – 23.5 | Finishing the Minigames. Getting started with the Pet |
| 23.5 – 30.5 | Adding Pet Functions like feeding, patting, ... Adding Functions to adjust the Pets Stats |
| 30.5 – 6.6 | Adding Pet Minigames. Starting with Memes |
| 6.6 – 13.6 | Working on Memes |
| 13.6 – 20.6 | Finishing the Memes(if needed). Trying to fix all the bugs which are still existing. |